## Data Backbone Build — Detailed Game Plan (with owners & dependencies)

### 0) Project Scaffolding & Access

Owner: You + Co-lead (Data Ops)
 Instructions

- Create one shared GCP project; enable BigQuery, Cloud Storage, Cloud Scheduler, Cloud Run.

- Create a GCS bucket: gs://epl-backbone-raw/ (raw JSONL/Parquet) and gs://epl-backbone-ml/ (models/artifacts).

- In BigQuery, create datasets:

  - epl_raw (ingest), epl_stage (clean/joins), epl_prod (features/labels).

- IAM:

  - All 4 teammates → BigQuery Data Editor, Storage Object Admin, Cloud Run Invoker.

  - Create a “pipeline” service account for scheduled jobs.

- GitHub repo: /ingest (Guardian/GDELT/FBref), /process (dedupe/NLP), /model (notebooks), /infra (deploy scripts).

- Optional: set up DVC (remote = GCS) to version intermediate Parquet (do not push data to git).

Deliverables / DoD

- GCP project + bucket + datasets exist; all 4 can query/write.

- Service account credentials stored securely (not in git).

### 1) Club Dictionary & Canonical Keys

Owner: Teammate B (Labels)
 Instructions

- Build club_dict.csv with columns: club_key, club_official, aliases[], stadium_key.

- Include historical names (e.g., “Man Utd”, “Manchester United”), newly promoted clubs per season (2016–2025).

- Save to epl_raw.club_dict (BigQuery) and /ingest/refs/club_dict.csv.

DoD

- ≥20 current EPL clubs + common aliases; tested via simple match function that maps sample titles to club_key.

Dependency

- None (but share with Team A & Data Ops immediately).

### 2) GDELT (BigQuery) — High-Volume News Backbone

Owner: You + Co-lead (Data Ops)
 Instructions

- Create parameterized Standard SQL that:

  - Filters gdelt-bq.gdeltv2.gkg_partitioned by date (2016-01-01 to 2025-12-31).

  - Matches EPL strings: "Premier League" OR any club_dict.aliases[].

  - Select fields: GKGRECORDID, DATE, DocumentIdentifier, V2Themes, AllNames, V2Tone, SourceCommonName, Languages.

- Write results to partitioned table epl_raw.gkg_hits_2016_2025 (partition by DATE).

- Also store SourceCommonName to help with source-credibility later.

DoD

- Table populated (rowcount sanity: clear seasonal spikes around transfer windows).

- Query saved in repo /ingest/gdelt/bq_gkg_pull.sql.

Dependency

- Step 1 (club dictionary).

### 3) Guardian Open Platform — Full Text

Owner: You + Co-lead (Data Ops)
 Instructions

- Register a dev key; start with section=football pulls, paged by date.

- Endpoint example (store in config, not code):
 https://content.guardianapis.com/search?section=football&from-date=2016-01-01&to-date=2016-12-31&show-tags=all&show-fields=trailText,body&page=1&page-size=200&api-key=...

- Build a Python script:

  - Respects 1 rps and ~500 calls/day.

  - Paginates and writes raw JSON to gs://epl-backbone-raw/guardian/YYYY/MM/*.jsonl.

  - Parses to structured Parquet with fields: id, webPublicationDate, sectionName, tags[], webUrl, trailText, body.

- Load Parquet to epl_raw.guardian_football (date-partitioned by webPublicationDate).

DoD

- At least one full season harvested; schema validated; duplicates handled by id de-dup.

- Script committed to /ingest/guardian/guardian_pull.py.

Dependency

- None (club dictionary used later for joins, not required to ingest).

### 4) Fixtures & Attendance (FBref)

Owner: Teammate A (Context)
 Instructions

- For seasons 2016–2025, ingest EPL fixtures with columns:
 season, match_id, date, home_team, away_team, venue, referee, attendance.

- Normalize club names to club_key using club_dict.

- Generate a stable match_id (e.g., season + home_key + away_key + date).

- Load into epl_raw.matches_fbref.

- Build a small helper view in epl_stage.matches_by_team that lists for each club_key all matches with a computed “pre-match window” (e.g., date range for T–1 … T–14).

DoD

- All seasons loaded; random spot-checks against FBref pages pass.

- matches_by_team view returns expected windows.

Dependency

- Step 1 (club dictionary).

### 5) Stadium Capacity (Season-Versioned)

Owner: Teammate A (Context)
 Instructions

- Create capacity.csv with columns: club_key, stadium_key, stadium_name, capacity, valid_from_season, valid_to_season.

- Include changes (renovations/new stadiums). Keep one row per period.

- Load to epl_raw.stadium_capacity.

DoD

- Capacity table covers all clubs/seasons; sanity check attendance ≤ capacity > 97% of rows.

Dependency

- Step 1 (club dictionary).

### 6) Official Transfer Labels (PL/BBC/Sky/ESPN)

Owner: Teammate B (Labels)
 Instructions

- Create a Google Sheet “transfer_labels” with columns:
 player_name, player_id (if known), src_club_key, dst_club_key, type {permanent|loan|free|release}, confirmation_dt, window {summer|winter}, season, sources[].

- For each window (2016–2025), enter confirmed deals from Premier League official “Deals” and cross-check with BBC/Sky/ESPN pages. Paste URLs in sources[].

- Export CSV snapshots to gs://epl-backbone-raw/transfers/ and load to epl_raw.transfers_labels_official.

DoD

- At least 3 seasons labeled start-to-finish to unblock model prototyping; full backfill continues in parallel.

- Consistency checks: dst_club_key exists in club_dict.

Dependency

- Step 1 (club dictionary).

### 7) Dedupe & Normalization (Articles)

Owner: You + Co-lead (Data Ops)
 Instructions

- Build a normalization library:

  - URL canonicalization (strip utm params, trailing slashes).

  - Near-duplicate detection: text hash (e.g., SimHash/MinHash via datasketch) across Guardian body + GDELT-resolved text (if later added).

- Create epl_stage.articles_unique with:
 article_id (guardian id or url hash), pub_dt, source, url, text_clean, lang, source_domain.

- Drop records with lang != 'English' unless critical.

DoD

- 95% duplicate reduction on obvious cross-syndication; rowcounts consistent.

Dependency

- Steps 2 & 3 (source tables available).

### 8) NLP Pass (Entities, Stance, Sentiment, Topics)

Owner: You + Co-lead (Data Ops)
 Instructions

- NER: spaCy transformer (en_core_web_trf) to extract players, clubs, managers. Map to keys using fuzzy matching + club_dict.

- Stance/Hedging: rule-based detector (regex list): “in talks”, “monitoring”, “close to”, “bid submitted”, “medical”, “interest cooled”, etc. Produce scalar scores (e.g., hedging_intensity, deal_stage).

- Sentiment/Emotion: VADER baseline (fast) + (optional) transformer sentiment for a sampled subset to calibrate.

- Topics: BERTopic or Guided LDA with seed words for transfer/injury/manager/ownership/etc.

- Write to epl_prod.article_features:

  - article_id, club_keys[], player_keys[], stance_scores, sentiment, emotions[], topics[], source_domain, pub_dt.

DoD

- Entity precision checked on a 200-article sample; stance lexicon yields sensible rankings; topic inspection looks coherent.

Dependency

- Step 7 (clean text), Step 1 (club dict).

### 9) Article → Fixture Join (Pre-Match Windows)

Owner: You + Co-lead (Data Ops), with support from Teammate A
 Instructions

- For each article_id with club_key, map to the next match for that club within T–1 to T–14 days after pub_dt using epl_stage.matches_by_team.

- Create epl_stage.article_match_bridge:
 article_id, club_key, match_id, days_to_match.

- Aggregate daily features per team: counts, mean sentiment, stance percentiles, topic proportions; store to epl_prod.team_day_features.

DoD

- ≥70% of football-tagged articles join to at least one upcoming match; inspect distributions of days_to_match.

Dependency

- Step 4 (matches view), Step 8 (article entities).

### 10) Rumor Objects (Player → Destination Team)

Owner: You + Co-lead (Data Ops) + Teammate B (Labels for validation)
 Instructions

- Define rumor_id = hash(player_key + dst_club_key + window + season).

- Group articles mentioning {player_key, dst_club_key}; compute rumor-level features:

  - first_seen_dt, max stance score, source agreement (unique sources), velocity (mentions/day), tone trajectory.

- Left-join to epl_raw.transfers_labels_official to attach outcome and confirmation_dt.

- Write to epl_prod.rumor_objects.

DoD

- Manual review of 50 rumors: grouping correct; first_seen aligns with earliest article; outcomes attached where available.

Dependency

- Steps 6 & 8.

### 11) Quality Gates & EDA Snapshots

Owner: You + Co-lead (Data Ops), A & B review
 Instructions

- Coverage KPIs:

  - Articles/day by club (Guardian vs GDELT).

  - % articles that map to fixtures.

  - For last 2 windows: % confirmed deals with ≥1 related article in ±7 days (target ≥90%).

- Produce basic notebooks:

  - Rumor survival curves (Kaplan–Meier by club/window).

  - Correlation heatmaps: lagged sentiment vs attendance (controls only, no modeling yet).

- Commit to /model/eda/*.ipynb.

DoD

- KPIs reported; any systematic gaps documented with a mitigation (e.g., widen Guardian tags later).

Dependency

- Steps 3, 4, 9, 10.

### 12) Batch Scheduling (Non-interactive)

Owner: You + Co-lead (Data Ops)
 Instructions

- Guardian Pull: Deploy guardian_pull.py on Cloud Run; schedule Cloud Scheduler HTTP trigger (e.g., nightly).

- GDELT Query Refresh: BigQuery scheduled queries to append daily partitions to epl_raw.gkg_hits_latest.

- Feature Build: Cloud Run job to materialize epl_prod.article_features, team_day_features, rumor_objects for the last N days.

- Logs in Cloud Logging; store checkpoints in a small epl_raw.pipeline_state table.

DoD

- One successful end-to-end nightly run; idempotent re-run verified.

Dependency

- Steps 2–11 (at least minimally implemented to support daily append).

### 13) Documentation & Governance

Owner: Everyone
 Instructions

- README.md (top level): project purpose, data sources, ToS notes, pipeline diagram.

- /docs/data_dictionary.md: table/column definitions; update as schemas evolve.

- /docs/provenance.md: per-source access method, rate limits, and compliance notes.

- /docs/runbook.md: how to re-deploy or re-run each job.

DoD

- Docs exist; a new teammate could run the pipeline using only the repo.

## Quick Role Summary & Handoffs

### You + Co-lead (Data Ops)

- Own: GCP setup; GDELT queries; Guardian ingestion; dedupe; NLP; joins; rumor construction; scheduling; EDA notebooks.

- Need from A: matches_fbref, matches_by_team view, and stadium_capacity to enable article→fixture joins and later demand features.

- Need from B: club_dict early; transfers_labels_official to attach outcomes to rumor objects.

### Teammate A (Context)

- Own: FBref fixtures/attendance ingestion; stadium capacity (season-versioned); matches_by_team view.

- Needs from Data Ops: club_dict (for name normalization).

- Delivers to Data Ops: epl_raw.matches_fbref, epl_raw.stadium_capacity, epl_stage.matches_by_team.

### Teammate B (Labels)

- Own: club_dict (aliases, keys); official transfer labels sheet and ingestion.

- Needs from Data Ops: Access to the Guardian/GDELT article search (for cross-checking first_seen); optional helper notebook to look up earliest mentions.

- Delivers to Data Ops: epl_raw.transfers_labels_official and ongoing updates.

## Minimal Dependency Order (who waits on whom)

- B → (club_dict) → unblocks A (fixtures normalization) and Data Ops (GDELT keyword filter, NER mapping).

- Data Ops → (GDELT, Guardian raw) can start in parallel once project scaffolding is done; joins wait on A’s fixtures.

- A → (matches_fbref + matches_by_team + capacity) → unblocks Data Ops step 9 (article→fixture joins).

- B → (transfer labels) → unblocks Data Ops step 10 (rumor objects with outcomes).

- Data Ops → (features & bridges) → unblocks EDA and initial modeling.

If you want, I can now draft:

- The BigQuery SQL skeleton for GDELT pulls,

- A Guardian pull script template (with paging/ratelimits/checkpointing), and

- The DDL for your BQ tables exactly as named above.